## Slide 1: Agile Transition Recap
By Caleb Byrd

## Slide 2: Agile Roles
Product Owner: Represents business stakeholders and customers. Holds sole accountability for managing and prioritizing the product backlog to ensure the engineering team delivers maximum business value per iteration by owning, prioritizing and clarifying the needs of the end user.
Scrum Master: Responsible for coaching the team on Scrum processes and facilitating communication and accountability. They actively seek to eliminate operational impediments and maintain the sprint bandwidth to prevent an overload or lack of available work.
Tester(s): Ensure a robust and resilient application that fulfills the goals laid out by the Product Owner. Builds automated test suites as well as performs sprint level manual testing to validate functionality and prevent technical debt.
Development Team: Encompasses all disciplines of the design and engineering process, this group builds the application based on the stories defined by the Product Owner with the intent to ship a functional unit of progress each sprint.

## Slide 3: Agile Phases
Backlog Grooming: Traditional long-term planning is replaced by modular "User Stories" prioritized based on value and technical dependencies. These stories can be iteratively processed and researched before moving into an active sprint, reducing blockers and maximizing development value.
Concurrent Development and Testing:
  Design is not a single front-loaded phase. Instead, high-level design and incremental coding occur simultaneously during short, time-boxed sprints (typically 2 weeks). This allows the design to adapt to changes in stakeholder needs, and reduce wasted development effort.
  Testing happens concurrently with development inside the sprint rather than as a separate end-stage barrier. This drastically reduces technical debt and isolates defects early, as well as minimizing the loss of efficiency from developers needing to switch context returning to stories that were already completed.
Deployment & Feedback Loop: Every cycle outputs a "shippable product" demonstrated directly to stakeholders. This outputs continuous value while opening the door for direct feedback throughout the process.

## Slide 4: Comparing Agile to Waterfall
The Waterfall model functions on a strict chronological progression: Requirements > Design > Coding > Testing > Deployment. No step can begin until its predecessor is complete. This leads to a huge technical and financial burdens when requirements change or problems occur partway through development.
Because Agile leverages smaller cycles of work, shifting requirements have minimal impact on the overall speed of development. The team is able to adjust the following sprint, and focus on the problem without causing a logjam in the production pipeline. This reduction in carry on burdens leads to better software, higher moral, and happier clients.

## Slide 5: To Waterfall or To Agile
Waterfall can work well in highly regulated environments with fixed budgets, or simple infrastructure projects with zero ambiguous requirements.
Agile requires continuous stakeholder engagement during progress reviews. If stakeholders cannot commit to regular feedback, a hybrid or waterfall model may be structurally necessary.
Agile is often better for complex software applications where final requirements evolve as users interact with the system.
Academic data shows Agile projects achieve a 40% absolute success rate compared to Waterfall's 15%, while reducing outright project failure rates from 30% down to 10%.

## Slide 6: Citations
  Mendix. (2025, August 16). The 5 stages of the Agile software development lifecycle. https://www.mendix.com/blog/agile-software-development-lifecycle-stages/
  Obaloluwa, A. A., & Agbaje, M. O. (2023). Structured software development versus agile software development: a comparative analysis. International Journal of System Assurance Engineering and Management, 14(3), 895–907. doi.org
  Onwuzurike, A. C., & Ezeliora, C. D. (2026). Comparative analysis of Agile and traditional software development methodologies in project success. Direct Research Journal of Engineering and Information Technology, 11(2), 44–53. https://journals.directresearchpublisher.org/index.php/drjeit/article/view/769
  Virgen, M. (2026). Agile and Scrum as adaptive frameworks for managing complexity in innovation and entrepreneurship (SSRN Scholarly Paper 6160652). Social Science Research Network. https://papers.ssrn.com/sol3/papers.cfm?abstract_id=6160652